PanelIQ

AI-Powered Panel Intelligence Platform

Proposal & Implementation Plan

Borderless Access  |  May 2026

# 1.  Executive Summary

PanelIQ is an AI-powered natural language analytics platform purpose-built for Borderless Access (BA). It enables leadership and senior management to ask questions about panel performance in plain English and receive instant, data-backed answers — without relying on the Technology, Finance, or Analytics teams.

Today, any question beyond standard Tableau dashboards or SSRS reports takes 1–3 business days to answer. PanelIQ reduces this to seconds. The platform is built on scalable, enterprise-grade technology and is designed to grow with the business — adding new data domains, users, and capabilities over time.

A Proof of Concept (POC) has been developed and validated. Phase 1 of the platform is approximately 80% complete.

# 2.  Current State & Challenges

## 2.1  How Insights Are Accessed Today

Leadership and senior management at BA currently rely on Tableau dashboards for standardised performance views, SSRS reports for structured operational reporting, and manual requests to internal teams for any question outside these standard reports. For dynamic or ad-hoc questions, the process involves raising a request with the Technology team, Finance team, Analytics team or other operational teams, and waiting 1–3 business days for a response. Dynamic insights are typically available only during monthly or quarterly business reviews.

## 2.2  Key Challenges

Delayed Decision-Making: 1–3 business days for any dynamic question. Leaders cannot act on data in real time.

Team Dependency: Every ad-hoc question creates additional workload for Technology, Finance, or other operations.

Limited Frequency: Dynamic insights are available only monthly or quarterly during business review meetings.

Inconsistency Risk: Multiple teams interpreting the same metric may produce conflicting numbers.

Scalability Bottleneck: As BA grows, the volume of ad-hoc data requests increases — the current process does not scale.

No Self-Service Capability: Non-technical users have no independent access to dynamic or ad-hoc data.

# 3.  Proposed Solution — PanelIQ

## 3.1  What is PanelIQ?

PanelIQ is a secure, web-based AI assistant accessible at paneliq.borderlessaccess.com or similar web based application. Users ask questions in plain English and receive answers in seconds with complete with data tables, visualisations, and AI-generated analyst summaries.

## 3.2  How It Works

User types a natural language question (e.g., "Show me completes by market for Q1 2026")

Claude AI translates the question into a precise, secure SQL query

The query executes against the internal KpiReports database

Results are returned within seconds — with a chart, data table, and analyst summary

## 3.3  Access Control & Data Security

Role-Based Access: Users see only data relevant to their role and business unit.

Field-Level Restrictions: Sensitive fields like revenue, vendor cost, margins etc. are visible only to authorised users.

Row-Level Scoping: A BU director sees only their BU's client revenue, not data from other business units.

AI-Enforced Rules: Access constraints are injected into every SQL query at the AI layer and cannot be bypassed through conversation.

## 3.4  Features — Current & Planned

Current (POC — available now):

Natural language to SQL query engine

Sample performance analytics — market, vendor, completes, IR%, Click Rate, Conversion Rate

Automated chart type recommendation (bar, line, pie, table, metric cards)

AI-generated analyst summaries with follow-up question suggestions

Debounced prompt suggestions as the user types

Planned (future phases):

Personalised question recommendations based on user role and data access

Query history — previously asked questions stored and resurfaced as suggestions

Vendor cost and quality analysis module

Revenue by market, client, and business unit

Financial module with restricted field-level access controls

Predictive trend analysis and automated anomaly alerts

# 4.  Technology Stack

All components are industry-standard, enterprise-grade, actively maintained, and selected for long-term scalability, maintainability, and developer availability. The platform is designed to support BA for many years and can be extended with new data modules, users, and features without rebuilding the core architecture.

| Component | Technology | Purpose | Scalability |
| --- | --- | --- | --- |
| AI Engine | Anthropic Claude API | Natural language to SQL; summarisation; suggestions | API-based; no infra to manage; model improves over time |
| Backend | Python + FastAPI | Query engine, business logic, access control | Production-grade; high concurrency; widely supported |
| Frontend | React + Vite | Chat UI, charts, data tables | Industry standard; large ecosystem; easy to extend |
| Analytics DB | SQL Server (KpiReports) | Source of truth for all panel data | Enterprise-grade; existing internal infrastructure |
| Application DB | SQL Server (new internal) | User profiles, access rules, query history, AI guidelines | Leverages existing SQL Server — no additional licence |
| Hosting | Internal subdomain | paneliq.borderlessaccess.com | No cost; scalable to 500+ concurrent users |
| Version Control | GitHub | Code management and team collaboration | Industry standard; private repository |
| Dev Assistant | Claude Code (Anthropic) | AI-assisted development — accelerates all phases | Significantly reduces learning curve for analytics team |

# 5.  Phased Roadmap

Phase 1 — Foundation   —   ~80% complete (POC built)

Hosted deployment at paneliq.borderlessaccess.com

User authentication and login

Role-based and row-level access control per business unit

Sample performance analytics (markets, vendors, completes, IR%, rates)

Query history and personalised question suggestions

Application database setup (users, access rules, AI guidelines)

Phase 2 — Vendor & Quality   —   Pending schema availability

Vendor cost analysis by project, market, and period

Sample quality metrics and rejection analysis

Vendor quality scoring and performance comparison

New SQL tables to be integrated (schema to be provided)

Phase 3 — Commercial & Revenue   —   Pending Finance data access

Revenue by market, client, and business unit

Research cost and margin analysis

Field-level financial access control

Finance team data integration

Phase 4 — Advanced Intelligence   —   Future enhancement

Trend forecasting and predictive insights

Automated alerts for anomalies (IR% drops, vendor quality dips)

Executive summary automation

Integration with existing tools (Tableau, SSRS)

# 6.  Cost & Timeline

## 6.1  Implementation Scenarios

|  | Scenario 1 Tech Team | Scenario 2 Analytics Team | Scenario 3 ★ Hybrid (Recommended) |
| --- | --- | --- | --- |
| Team | 1–2 Tech developers | 2–3 Analysts + Claude AI | Analytics leads + Tech for infra |
| Phase 1 | 4–6 weeks | 10–14 weeks | 5–7 weeks |
| Phase 2 | 6–8 weeks | 10–14 weeks | 7–10 weeks |
| Phase 3 | 6–8 weeks | 10–14 weeks | 7–10 weeks |
| Phase 4 | 8–10 weeks | 14–18 weeks | 10–12 weeks |
| Total Duration | ~6–8 months | ~12–15 months | ~8–10 months |
| Key Advantage | Fastest delivery | Builds team ownership | Balanced speed + long-term ownership |
| Key Risk | Tech team availability | Longer timeline; learning curve | Cross-team coordination required |

## 6.2  Claude Development Licences

Additional Claude licences are required for the development team during active development. 1 licence is already available. Claude Max: ~$100 USD/user/month. Licences are only needed during development — not for end users of the live tool.

| Scenario | Additional Licences Needed | Active Dev Period | Estimated Licence Cost |
| --- | --- | --- | --- |
| Scenario 1 — Tech Team | 1–2 licences | 6–8 months | ~$600 – $1,600 USD |
| Scenario 2 — Analytics Team | 2–3 licences | 12–15 months | ~$2,400 – $4,500 USD |
| Scenario 3 — Hybrid ★ | 2 licences | 8–10 months | ~$1,600 – $2,000 USD |

## 6.3  Ongoing Operational Costs  (Post Go-Live)

Based on 10 users × 100 questions/month = 1,000 questions/month = 3,000 API calls/month.

| Cost Item | Monthly | Annual | Notes |
| --- | --- | --- | --- |
| Claude API | ~$35 – $50 | ~$420 – $600 | Only external cost; scales with usage volume |
| Hosting | $0 | $0 | Internal BA subdomain |
| Analytics Database | $0 | $0 | Existing KpiReports SQL Server |
| Application Database | $0 | $0 | New DB on existing SQL Server infrastructure |
| Maintenance | Internal effort | Internal effort | Owned and maintained by Analytics team |
| TOTAL | ~$35 – $50/month | ~$420 – $600/yr | Highly cost-effective for an enterprise tool |

# 7.  Recommendation

Scenario 3 — Hybrid Model — is the recommended approach.

Domain Ownership: The Analytics team understands the business KPIs, data rules, and what questions matter most. They are best placed to define what the tool should do — and to maintain it long-term.

Claude AI Reduces the Learning Curve: Claude Code significantly lowers the technical barrier. Python, FastAPI, and React development can be done effectively by analysts with AI assistance — without years of software engineering experience.

Bounded Technology Team Involvement: The Tech team's role is limited to infrastructure — hosting, database setup, and deployment. This is a defined, bounded scope that does not create an ongoing dependency.

Long-Term Sustainability: A tool expected to be in use for many years should be owned by the team closest to the data. The hybrid model builds this ownership from day one.

Best Value: Fewer licences than Scenario 2, less dependency on Tech bandwidth than Scenario 1, and faster delivery than the pure analytics team approach.

# 8.  Next Steps

Review and approve this proposal

Select the implementation scenario

Identify team members — Analytics leads and Technology support contacts

Procure additional Claude development licences for the development team

Set up the application database (user management, access control, query history)

Configure hosting on paneliq.borderlessaccess.com

Complete Phase 1 deployment — POC is ~80% ready, timeline is shorter than a fresh build

Define user access matrix — which users can access which data domains and fields